# Steve Project Handoff Package

Project: Steve
Primary files: app.py (5000+ lines), Sprint13.py
Current model: qwen/qwen3.6-27b with reasoning_effort="none"

# Current Regression Status

Passed: RT2, RT3, RT4, RT5, RT6 (validated), RT7, RT8, RT9, RT11

Outstanding: RT12 (date-resolution/acute workflow), RT13 and RT14 (generic appointment persistence/routing)

# Business Rules

Acute contagious symptoms before office hours with same-day request: offer same-day virtual clinic hours and phone number. If accepted, end call. If declined for in-person care, advise urgent care. If declined because patient wants PCP same day, collect callback number and create high-priority phone message.

# Known Architectural Gaps

Generic appointments currently require persistence and retrieval independent of PHF persistence. Keep PHF persistence untouched.

# Test Harness Status

PHF_TEST_MODE, TEST_SCENARIO, and harness remain in place until Sprint 13 regression is complete. Harness removal occurs only after regression sign-off.

# Current AI Tool Strategy

Claude #1: Senior architect/reviewer.

Gemini: Project manager and prompt generator.

Kimi: Primary implementation reviewer/coder when needed.

# Instructions for Gemini

Act primarily as project manager. For each defect: diagnose root cause, propose fix strategy, generate implementation prompt for Kimi/Claude, generate validation plan, identify regression risks.

# Known Bottlenecks

Claude throttling and access reliability across environments.

# RT12 Summary

Known issues: Today/Monday date interpretation and acute same-day workflow validation. Business rule above governs expected behavior.